# One-Page Executive Summary — RAG‑Driven Intune Application Packaging Automation (Pilot)

# Objective

Build a controlled, auditable automation that generates standardized Intune Win32 deployment packages (install/uninstall scripts + commands + .intunewin) by referencing the existing PowerShell packaging library and enforcing standards through deterministic validation gates—not freeform AI.

# What We’re Building

A workflow that takes an application packaging request (prompt/spec), retrieves internal best‑practice patterns from our current library of packages, then produces:

Specification JSON (single source of truth)

Versioned install/uninstall scripts and install/uninstall commands (per naming convention)

Preflight validation gate that blocks non‑compliant packages

.intunewin package using IntuneWinAppUtil.exe with a clean staging structure

# Why This Matters

Consistency & speed: reduces manual packaging variance and shortens time‑to‑deploy for Win32 apps.

Governance by design: automation is bounded by schema + validation rules (“policy as code”), not model trust.

Auditability: every package is tied to a spec and validation output, creating repeatable evidence.

Flexibility: stable handoff contracts (e.g., chunks.jsonl) enable swapping vector stores/providers without rework.

# What We Already Have (Pilot‑Ready Assets)

Requirements & dependency framework (resources, steps, flags).

DP/AP task list with deliverables and “Code Required” tracking.

JSON enforcement rules (critical compliance checks).

Example JSON spec (baseline format and naming).

PowerShell ingestion script (file share → chunked corpus outputs).

PowerShell preflight validator (blocks non‑compliant specs/packages).

# Non‑Negotiable Controls (Built‑In Governance)

Versioned script naming + command alignment enforced via Rules 1–5 (setupFile/script/command consistency).

Local payload model (installer staged in Source; no runtime download).

Preflight validator is the go/no‑go gate prior to packaging and testing.

# Pilot Approach (Flexibility First — Easy to Pivot)

Pilot Success Criteria (minimum viable):

Produce clean chunks.jsonl corpus output (stable contract).

Populate pgvector and retrieve relevant internal chunks for a test query.

Generate a spec + scripts that pass preflight validation.

Package successfully to .intunewin and deploy to dev/pilot ring.

Pivot Triggers (explicit):

If pgvector ops/performance/security overhead is too high → pivot vector store to Azure AI Search (contract stays).

If embedding provider access/cost/quotas constrain indexing → swap provider behind the same embedding interface.

If corpus chunk quality is weak → adjust ingestion/chunking before investing further downstream.

# Near‑Term Next Step (Recommended)

Execute the Data Plane pilot milestone: complete DP tasks up through DP‑05 “Produce chunks.jsonl” and validate chunk quality. This provides the fastest viability signal and preserves flexibility before committing to downstream infrastructure.

# Key Stakeholders / Ownership (High Level)

Endpoint Engineering: standards, templates, validator gate ownership.

Platform/Windows Server: build host readiness and job reliability.

IAM/Security: service account scope, secrets handling, approvals.

DB/Platform: pgvector provisioning and operations (pilot).

Intune Admins: dev/pilot ring deployment and validation.

# Decisions Needed to Proceed

- Where will pgvector Postgres live (on‑prem vs cloud) and who owns it operationally?

- Which embedding provider will be used for the pilot and what are the access/quotas?

- Confirm pilot execution mode: Intune dev tenant preferred; otherwise a pilot group in the production tenant.