# One-Page Executive Summary — Key Risks for RAG‑Driven Intune Application Packaging Automation (Pilot)

# Key Risks (Pilot)

The table below summarizes the primary security, compliance, and operational risks for the pilot, along with recommended mitigations and the evidence to retain for audit readiness.

| Risk | Impact | Mitigation (recommended) | Evidence / Control |
| --- | --- | --- | --- |
| Over‑privileged service account / excessive access | Unauthorized access to file share, database, packaging artifacts, or ability to influence deployments. | Enforce least privilege (read‑only corpus; scoped DB grants); separate identities for build vs deployment actions; periodic access reviews. | ACL snapshots; DB GRANT statements; access recertification records; service account run-as documentation. |
| Secrets exposure (API keys, DB passwords) | Credential compromise leads to data exfiltration or tampering with vector store / embeddings calls. | Store secrets in approved vault/secret store; rotate on schedule; prohibit hardcoding; restrict read access to secrets. | Secret rotation policy; vault access logs; pipeline variable group permissions; incident response procedure. |
| LLM hallucination / unsafe code generation | Scripts appear valid but deviate from internal standards or introduce unsafe operations. | Treat LLM output as draft; enforce schema + preflight validator gate; require human review for pilot-to-prod promotion. | Spec JSON + validation logs per build; prompt/context trace (where permitted); PR review history. |
| Sensitive data indexed or sent to embedding provider | Proprietary code patterns or embedded secrets could be exposed; data residency concerns. | Corpus hygiene: scan/redact secrets; limit indexed paths; document data flows; prefer private endpoints where available. | Corpus allow/deny lists; scan reports; data classification review; vendor risk assessment. |
| Build host compromise (high-value target) | Attacker could generate/pack malicious payloads or tamper with artifacts. | Harden host baseline; restrict outbound network; EDR monitoring; separate build/test/prod; minimize interactive access. | Hardening checklist; patch status; EDR/AV reports; admin access logs; network firewall rules. |
| Insufficient audit trail / reproducibility gaps | Unable to prove how an .intunewin was created or which standards were applied. | Retain artifacts (spec, scripts, logs, package); version everything; link builds to approvals/tickets; define retention policy. | Artifact repository records; retention policy; change tickets; build logs tied to specId. |
| Operational ownership and support gaps | Automation failures block packaging; slow troubleshooting increases downtime. | Define owners; publish runbooks; standardize logging; establish pilot support model and escalation path. | Runbooks; on-call/escalation matrix; sample troubleshooting cases; post-incident reviews. |
| Vendor or technology lock-in (vector store / provider) | Switching costs increase if early design couples tightly to pgvector or a specific provider. | Preserve stable contracts (chunks.jsonl, spec schema, validator); implement adapter interfaces for vector store and embedding provider; define pivot triggers. | Interface contract docs; adapter module boundaries; decision log for pivot events. |

Note: This risk list is designed for pilot governance. Production rollout should add formal change control, code signing (if adopted), and expanded monitoring/alerting.