# RAG-Driven Intune App Packaging Automation – Project Requirements Outline

# 0. Project Goal and Scope

This document defines all resources, dependencies, configuration steps, and coding requirements needed to build an internal RAG-driven automation for Intune Win32 app packaging. The outline is designed to be used as a project tracking artifact.

All requirements, unless otherwise indicated, will belong to or be owned by Jeremy in the EE team.

# 1. Windows Build Host

Purpose: Executes ingestion, embedding, script generation, and IntuneWinAppUtil packaging.

Resources Required:
- Windows Server 2019/2022 (production only, for testing local)
- PowerShell 5.1 (required), PowerShell 7 (optional)
- IntuneWinAppUtil.exe
- .NET Framework 4.7.2

Setup Steps:
1. Provision server and join domain
2. Install tooling
3. Validate network access

Context Flags: [INFRA], [CONFIG], [OPS]

# 2. Service Account and Security

Purpose: Identity used by automation.  (will need cloud team help here)

Resources Required:
- Domain service account
- File share permissions
- PostgreSQL credentials

Setup Steps:
1. Create service account
2. Grant read access to script library
3. Grant DB permissions
4. Secure secrets storage

Context Flags: [SEC], [CONFIG]

# 3. PostgreSQL + pgvector

Purpose: Vector database for RAG retrieval.

Resources Required:
- PostgreSQL 14+
- pgvector extension

Setup Steps:
1. Provision database
2. Enable pgvector
3. Create rag_chunks table
4. Configure firewall and TLS

Context Flags: [INFRA], [CONFIG], [SEC]

# 4. Embedding Provider

Purpose: Generate embeddings for RAG.

Resources Required:
- Azure OpenAI, Claude, Claude Code, or equivalent (Collab team, jose)
- Embedding deployment

Setup Steps:
1. Provision embedding model
2. Capture embedding dimension
3. Secure API keys

Context Flags: [CONFIG], [SEC]

# 5. Script Library (Corpus)

Purpose: Source-of-truth for retrieval.

Resources Required:
- File share library

Setup Steps:
1. Define include/exclude paths
2. Add standards documentation

Context Flags: [CONFIG], [OPS]

# 6. Spec Schema and Validation

Purpose: Deterministic generation and enforcement.

Resources Required:
- JSON Schema
- Preflight validator script

Setup Steps:
1. Version schema
2. Deploy validator
3. Enforce naming and policy rules

Context Flags: [CODE], [TEST]

# 7. RAG Ingestion Pipeline

Purpose: Chunk and index corpus.

Resources Required:
- Ingestion PowerShell script

Setup Steps:
1. Run initial ingestion
2. Validate chunks.jsonl output
3. Schedule incremental runs

Context Flags: [CODE], [OPS]

# 8. Embedding Write Pipeline

Purpose: Write embeddings to pgvector.

Resources Required:
- Embedding write PowerShell script
- Npgsql library

Setup Steps:
1. Install Npgsql
2. Run backfill load
3. Enable incremental updates

Context Flags: [CODE], [TEST]

# 9. Retrieval Module

Purpose: Fetch relevant context for generation.

Resources Required:
- Retrieval script/module

Setup Steps:
1. Embed query
2. Run pgvector similarity search
3. Return top-K chunks

Context Flags: [CODE]

# 10. Generation Orchestrator

Purpose: Prompt → Spec → Scripts.

Resources Required:
- LLM provider
- Prompt templates

Setup Steps:
1. Implement spec generation
2. Validate spec
3. Generate scripts

Context Flags: [CODE], [TEST]

# 11. Packaging (.intunewin)

Purpose: Create deployable Intune artifacts.

Resources Required:
- IntuneWinAppUtil.exe

Setup Steps:
1. Stage Source/Output folders
2. Run IntuneWinAppUtil
3. Validate artifact

Context Flags: [CONFIG], [TEST]

# 12. Intune Testing

Purpose: Validate deployments.

Resources Required:
- Intune dev tenant or pilot group

Setup Steps:
1. Assign app
2. Monitor install
3. Review IME logs

Context Flags: [TEST], [OPS]

# 13. Operations and Runbooks

Purpose: Support and scale solution.

Resources Required:
- Documentation

Setup Steps:
1. Write troubleshooting guide
2. Define promotion workflow

Context Flags: [DOC], [OPS]